# HMRC Payroll System

QA Test Plan

Prepared By: Kishan Thapa

Role: QA Engineer

Date: YYYY/MM/DD

Table of Contents

Project Overview	3

Objectives	3

Scope	3

Testing Approach	4

Test Environment	4

Test Deliverables	5

Test Schedule	5

Roles & Responsibilities	5

Risk & Mitigation	6

Entry & Exit Criteria	6

Metrics & Reporting	6

Approval	6

# Project Overview

The HMRC Payroll QA Project aims to validate the accuracy and reliability of payroll calculations, including Tax, Pension, National Insurance (NI), Personal Allowance, and Student Loan deductions. The project ensures the payroll system calculates net pay correctly, follows statutory rules, and maintains data integrity across the system.

# Objectives

- Verify payroll calculations for employees under different tax codes and NI categories.

- Ensure correct deductions for Pension, Student Loan, and Personal Allowance.

- Validate net pay accuracy.

- Ensure data consistency between the frontend (React), backend (CRM), and APIs.

- Detect functional defects, edge cases, and system errors.

- Provide documented evidence of QA execution.

Scope

| In Scope: | Out of Scope: |
| --- | --- |
| Payroll input validation. | Real HMRC gateway integration. |
| Tax calculation validation (PAYE). | UI design enhancements. |
| NI contribution calculation. | Automated regression testing. |
| Pension deduction validation. Personal allowance and student loan deductions. |  |
| Payslip generation accuracy. |  |
| Data validation via SQL queries. |  |
| API response testing for payroll endpoints. |  |
| Excel-based calculation verification. |  |

# Testing Approach

- Functional Testing

- Validate payroll input fields.

- Verify gross to net salary calculations.

- Check deductions for Tax, NI, Pension, Student Loan, and Personal Allowance.

- Boundary Testing / Edge Cases

- Negative salaries.

- Zero working hours.

- Mid-month joiners/leavers.

- Bonus-only payroll.

- Integration Testing

- Verify Dataverse stores correct payroll data.

- Check API endpoints for payroll data accuracy.

- Regression Testing

- Retest after defect fixes.

- Manual Validation

- Cross-check payroll calculations using Excel.

# Test Environment

- Operating System: Windows 11

- Database: Dataverse

- API Testing Tool: Postman

- Spreadsheet Tool: Excel

- Test Management Tool: Azure DevOps

- Repository: GitHub

- Frontend: React App

- Backend: CRM

# Test Deliverables

- Test Plan document

- Test Scenarios list

- Test Cases

- Test Data

- API testing collection (Postman JSON)

- Bug / Defect reports

- Test Execution report

- Screenshots for evidence

# Test Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Test Plan Preparation | YYYY/MM/DD | YYYY/MM/DD |
| Test Case Design | YYYY/MM/DD | YYYY/MM/DD |
| Test Execution | YYYY/MM/DD | YYYY/MM/DD |
| Defect Reporting & Retest | YYYY/MM/DD | YYYY/MM/DD |
| Test Closure Report | YYYY/MM/DD | YYYY/MM/DD |

# Roles & Responsibilities

| Roles | Responsibilities |
| --- | --- |
| QA Engineer | Design Test Cases, execute tests, report defects |
| QA Lead | Approve test plan, review execution results |
| Consultant | Provide functional and technical support |
| Developer | Fix Defects |
| Project Manager | Track project progress, ensure timely delivery |

# Risk & Mitigation

| Risk | Mitigation |
| --- | --- |
| Incorrect payroll calculation logic | Cross check with excel calculations |
| Dataverse data mismatch | Validate with backend queries |
| API failure | Use postman to verify responses |
| Missing test coverage | Maintain traceability matrix |

# Entry & Exit Criteria

- Entry Criteria:

- Payroll application is deployed and accessible.

- Test data prepared for employees.

- Test environment set up with SQL database access.

- Exit Criteria:

- All planned test cases executed.

- Critical defects resolved or documented.

- Test execution report prepared.

- Sign/off obtained from QA Lead.

# Metrics & Reporting

- Test Coverage: % of test cases executed.

- Defect Density: Number of defects per module.

- Pass/Fail Ratio: Percentage of passed test cases.

- Test Execution Summary: Screenshots + Excel verification evidence.

# Approval

| Role | Name | Signature | Data |
| --- | --- | --- | --- |
| QA Lead | XXXXX | XXXXX | YYYY/MM/DD |
| Project Manager | XXXXX | XXXXX | YYYY/MM/DD |